# EDUFARM — Detailed Implementation Plan

Source of truth: Docs/PRD EDUFARM.md Overview: README.md Status: Concept / PRD-approved, no code yet Goal of this doc: Actionable, phased build plan from design system → architecture → features → AI → launch, mapped 1:1 to PRD §20 phasing.

Build order: Design System → Architecture → Phase 1 (Trust Foundation) → Phase 2 (Engagement & Economy) → Phase 3 (AI & Insights) → Phase 4 (Word & Expansion). No phase starts without exit criteria of the previous.

## Table of Contents

- Guiding Constraints from PRD

- Phase 0 — Product & Technical Foundation

- 0.1 Repo & Ways of Working

- 0.2 Design System

- 0.3 Architectural Decisions (ADRs)

- 0.4 Data Model v1

- 0.5 API & Auth Conventions

- 0.6 Environments & DevOps Baseline

- Phase 1 — Trusted Academic Foundation (MVP)

- Phase 2 — Engagement & Academic Economy

- Phase 3 — AI & Advanced Insights

- Phase 4 — Shared Word Experience & Expansion

- Cross-Cutting Requirements

- Testing Strategy

- Analytics & Success Measures

- Team, Timeline & Milestones

- Risks & Mitigations

- Definition of Done & Exit Criteria

- Immediate Next Actions (2-week starter)

## 1. Guiding Constraints from PRD

These are non-negotiable and shape every technical choice:

- Hierarchy is fixed: University → Faculty → Department → Level → Course → Lecturer → Student (§5).

- Verification first: students = institution verification + lecturer course-access control; lecturers = institution/department + platform verification (§5.1).

- Separate environments: lecturer app ≠ student app account (§5.1). No shared session/role-switching hack.

- Protected ecosystem: in-app viewing only. No download, offline, export, screenshot/capture tools for protected materials. Restrict in-app copy where applicable. Watermark + ownership indicators. External-device capture cannot be guaranteed — state this in UI/legal, don't over-promise (§8.5, §18).

- Material lifecycle enforced in code: Draft → Lecturer approval → Platform review → Published → Reviewed/Updated → Archived, with versioning, never silent replacement (§8.4).

- Free vs paid split enforced: outlines/announcements/assignment instructions/exam info = free; detailed notes/revision packs/practice/advanced guides = paid within platform bounds + bundles (§8.2–8.3).

- Communication = announcements + Q&A only. No 1-to-1 chat (§9).

- Three-value money model: Naira (payments) + eSpees (internal lecturer settlement) + Academic Points (non-cash, slow, capped, no withdrawal) (§12–13).

- AI grounding hierarchy: authorized lecturer materials first, general knowledge second and labeled, never present general as lecturer position (§11).

- Same daily Word for all students via authorized arrangement + separate academic reflection (§14).

## 2. Phase 0 — Product & Technical Foundation

Duration: 3–4 weeks. Exit: design tokens + component library v0 + ADRs signed + staging env live + data model migrated.

### 0.1 Repo & Ways of Working

- Monorepo layout (proposed):

``text EDUFARM/ ├── apps/ │ ├── web-student/ # Next.js student PWA │ ├── web-lecturer/ # Next.js lecturer console │ ├── web-admin/ # Platform + institution admin │ └── api/ # NestJS API ├── packages/ │ ├── ui/ # Design system components │ ├── tokens/ # Style tokens (JSON → CSS/Tailwind) │ ├── types/ # Shared TS types + Zod schemas │ ├── reader/ # Protected material viewer │ └── config/ # ESLint, TS, Tailwind presets ├── services/ │ ├── ai-worker/ # Ingestion + RAG + insights jobs │ └── notifications/ # Email + push templates/queue ├── Docs/ │ ├── PRD EDUFARM.md │ ├── IMPLEMENTATION_PLAN.md (this file) │ └── ADRs/ # 001-stack.md, 002-auth.md, etc. └── infra/ # Docker, Terraform, CI workflows ``

- Branching: main protected, develop integration, feat/, fix/. PRs require 1 review + CI green. Conventional commits (feat:, fix:, docs:).

- Tooling: pnpm workspaces + Turborepo, TypeScript strict, ESLint + Prettier, Husky pre-commit, Changesets for versioning.

- Docs: ADRs for every major decision. OpenAPI as source of truth for API. Storybook as source of truth for UI.

### 0.2 Design System

Objective: Trusted-by-design look: official/verified states must be instantly scannable by students with low-end devices and variable literacy.

0.2.1 UX principles

- Mobile-first (70%+ students on Android, small screens, expensive data). Every screen usable at 360px wide, 3G.

- Academic priority hierarchy on home matches PRD §6.1 order: Word → priorities → continue → courses → updates → Q&A → points → AI.

- Trust-first: verified badges, official vs informational color system, price + access duration always adjacent to CTA.

- Low-data: skeletons, progressive images, paginated lists, no auto-play, PDF page streaming not full download.

0.2.2 Tokens (create packages/tokens/tokens.json)

- Colors:

- brand.primary (deep academic green #0E5A3C — trust/growth), brand.accent (gold #C9A227 — achievement/Word), ink (neutral text scale), paper (backgrounds).

- Semantic: official (green solid), informational (neutral outline), urgent (red), warning (amber), success, danger.

- All text AA contrast ≥4.5:1. Provide light + dark variants from day 1 for reader night-study.

- Typography: 1 display (e.g., Fraunces or Sora for headings/Word) + 1 text (Inter for UI). Scale: 12/14/16/20/24/32/40. Line-height 1.5 for reader. Support English first; font stack must handle diacritics for Nigerian names.

- Spacing/radius/shadows: 4pt grid, radius sm=6 md=12 lg=20 (cards), reader max-width 72ch.

- Motion: 150–250ms ease, respects prefers-reduced-motion.

0.2.3 Components (build in packages/ui + Storybook, in this order)

- Primitives: Button, Input, Textarea, Select, Checkbox/Radio, Badge, Avatar, Tabs, Dialog, Toast, Tooltip, EmptyState, Skeleton.

- Trust: VerifiedBadge (Institution/Lecturer), OfficialMaterialTag, EditionTag (v2.1), AccessTermsLine (price + duration), PriceBlock.

- Academic: CourseCard (progress bar), MaterialCard (cover, type icon, official tag, price), AnnouncementCard (category + urgency), QuestionThread (unanswered/answered/resolved states, lecturer reply highlight), ProgressBar, StreakChip, PointsBalance, ReaderToolbar.

- Layout: StudentHomeShell, LecturerConsoleShell, AdminShell, BottomNav (mobile), SideNav (desktop).

- Reader: ProtectedViewer (paginated canvas, no right-click/save, watermark overlay with user ID + timestamp, page-tracking events).

0.2.4 Figma structure

- Pages: 01-Tokens, 02-Components, 03-Student flows, 04-Lecturer flows, 05-Admin flows, 06-Reader, 07-Email.

- Must design: student home, course detail, material detail + purchase sheet, reader, library, Q&A thread, lecturer dashboard, upload wizard, announcement composer, verification queues.

- Accessibility checklist per screen: focus order, labels, 44px touch targets, error states.

0.2.5 Deliverable: Storybook deployed, Figma linked in README, a11y audit pass, Lighthouse mobile ≥85 on shell.

### 0.3 Architectural Decisions (ADRs)

Recommended stack (justify in ADRs, alternatives noted):

| Concern | Decision | Why | Alternative considered |
| --- | --- | --- | --- |
| Web apps | Next.js 14 (App Router) + Tailwind + tRPC or REST | SEO for landing, PWA for students, fast iteration, shared TS | Flutter for mobile-first — defer to Phase 4; start PWA to validate |
| Mobile | PWA first, wrap with Capacitor if store presence needed | Low-data, no install friction, one codebase | React Native / Flutter — revisit when retention proven |
| API | NestJS + TypeScript, PostgreSQL + Prisma | Structured modules for verification/materials/payments, strong typing, RBAC | Supabase/Firebase — faster but weaker for complex settlement + audit |
| DB | PostgreSQL (Neon/Supabase Postgres or RDS) + Redis (queue/cache) | Relational hierarchy + transactional money; Redis for notifications/AI jobs | Mongo — rejected: money + hierarchy need ACID + joins |
| File storage | S3-compatible (Cloudflare R2 / AWS S3) private buckets + signed URLs + CDN (CloudFront) for page renders | Private by default, page-level streaming, watermark on render | Public bucket — rejected (violates protected ecosystem) |
| Protected viewing | PDF → page images (server render via pdf2image/pdf.js server) + canvas viewer, per-page signed URLs, watermark, event logging | Enforces no-download, enables progress tracking | Direct PDF URL — rejected (trivially downloadable) |
| Search | Postgres full-text first, Meilisearch when Q&A scales | Zero extra infra for MVP | Algolia/Elastic — overkill early |
| Payments (Naira) | Paystack (primary) + Flutterwave (fallback), webhooks + idempotency keys | Nigerian coverage, bank transfer/USSD/cards, mature webhooks | Stripe — poor Naira coverage |
| Email | Resend or Postmark + queued templates | Transactional reliability, audit trail | Raw SMTP — rejected |
| Push/in-app | Web Push + in-app inbox table | Primary surface is in-app per PRD §17 | FCM native — defer to native app |
| AI | Python FastAPI worker + pgvector + LLM API (e.g., OpenAI/Anthropic) with strict RAG | Isolation of heavy ingestion, vector search scoped by entitlements | In-process Node embeddings — rejected (scaling + cost) |
| Analytics | PostHog (product) + OpenTelemetry traces | Study-journey funnels, engagement signals for lecturer insights | GA-only — insufficient for event-level |
| Auth | Auth.js/Clerk alternative: custom JWT + refresh rotation + RBAC; 2FA for staff | Full control over verification states | Firebase Auth — weaker custom verification workflows |

Key ADRs to write in Phase 0: 001-monorepo-stack, 002-auth-and-RBAC, 003-protected-reader, 004-payments-settlement, 005-AI-RAG-boundaries, 006-notifications, 007-multi-tenancy-institution.

- Multi-tenancy: single DB, institutionId scoping on every query (row-level security via middleware, not Postgres RLS initially for simplicity, add RLS in Phase 2). Every table with academic scope carries institutionId.

- RBAC matrix: student | lecturer | deptAdmin | institutionAdmin | platformAdmin. Lecturer ≠ student: separate user pools with lecturerProfiles and studentProfiles linked to users; prevent role-switching via distinct login routes + middleware.

- Audit: append-only auditLogs for verification decisions, material state transitions, price changes, settlements, disputes.

### 0.4 Data Model v1

Core tables (Prisma-style, simplified):

University { id, name, slug, verified, logoUrl }

Faculty { id, universityId, name }

Department { id, facultyId, name }

Level { id, departmentId, name } // e.g., 100, 200

Course { id, departmentId, levelId, code, title, isOfficial, lecturerId }

User { id, email, phone, passwordHash, role, status }

StudentProfile { id, userId, universityId, facultyId, departmentId, levelId, matricNo, verificationStatus, verifiedAt }

LecturerProfile { id, userId, departmentId, staffId, verificationStatus, bio }

Enrollment { id, courseId, studentId, status } // requested | approved | rejected | removed

Material { id, courseId, lecturerId, title, type, description, priceKobo, isFree, accessDurationDays, version, status } // draft|pendingLecturer|pendingReview|published|archived

MaterialVersion { id, materialId, version, fileKey, checksum, createdAt }

MaterialFile { id, materialVersionId, pageCount, pageImageKeys[] }

Bundle { id, lecturerId, title, priceKobo } + BundleItem { bundleId, materialId }

Purchase { id, studentId, materialId?, bundleId?, amountKobo, pointsUsed, status, accessExpiresAt }

Announcement { id, courseId, lecturerId, category, title, body, isUrgent }

Question { id, courseId, authorId, title, body, status } // unanswered|answered|resolved

Answer { id, questionId, authorId, isLecturer, body }

StudyEvent { id, studentId, courseId, materialId?, type, page, durationSec } // for progress + streaks

Assessment { id, courseId, title, type, dueAt } // Phase 2 but table now

PointLedger { id, studentId, amount, reason, capKey } // Phase 2 but table now

ESpeesLedger { id, lecturerId, purchaseId, grossKobo, lecturerShareKobo, platformShareKobo, status } // pending|available|settled

Review { id, materialId, studentId, rating, body, status } // Phase 2

Dispute { id, reporterId, targetType, targetId, reason, status, resolution } // Phase 2

Notification { id, userId, type, title, body, readAt }

Devotional { id, date, title, verse, body, sourceRef } // Phase 4 but table now

- Constraints: price bounds table pricingRules { minKobo, maxKobo, bundleMaxKobo }; access durations enum; unique (courseId, code); checksum prevents duplicate uploads.

- Migrations: seeded demo university/faculty/department for staging.

### 0.5 API & Auth Conventions

- REST /api/v1/... with OpenAPI; idempotency header Idempotency-Key on purchases/webhooks.

- Auth: access JWT (15m) + rotating refresh (30d), HttpOnly cookies for web. Rate-limit auth + AI routes.

- Verification endpoints: POST /verifications/student/request, POST /verifications/lecturer/request, admin approve/reject with reason + audit.

- Material upload: POST /materials (draft) → POST /materials/:id/submit → platform queue → approve/reject → publish. All transitions validated by state machine (Zod + server guard).

- Purchases: create pending → verify Paystack webhook → grant entitlement + ledger entries atomically (DB transaction).

- Reader: GET /materials/:id/pages/:n/url returns 60s signed URL + logs StudyEvent. Watermark user ID server-side.

### 0.6 Environments & DevOps Baseline

- local (Docker Compose: Postgres, Redis, R2 mock/MinIO, Mailhog), staging, prod.

- CI (GitHub Actions): lint + typecheck + unit + e2e (Playwright smoke: login → course → reader → purchase mock) + Storybook build + Docker build.

- CD: preview per PR (Vercel for web, Render/Fly for API), auto-deploy develop → staging, manual promote → prod.

- Secrets in GitHub Secrets / Vault; no secrets in repo. Backups: daily DB snapshots, versioned file buckets.

## 3. Phase 1 — Trusted Academic Foundation (MVP)

Maps to PRD §20 Phase 1. Duration: 8–12 weeks after Phase 0. Goal: one pilot department can verify users, run courses, publish protected materials, sell bundles, and study with basic progress.

### 1.1 Institution / Identity / Verification

- [ ] CRUD universities/faculties/departments/levels/courses (platform + institution admin UI).

- [ ] Student verification flow: signup → select institution/faculty/department/level → upload matric evidence → pending → dept/institution admin approve → verified. Show Verified Institution badge.

- [ ] Lecturer verification: signup (lecturer portal) → department + staff ID + evidence → platform verification queue → verified. Show Verified Lecturer badge. Enforce separate login domain/routes.

- [ ] Course assignment: link lecturer(s) to courses, mark Official Course.

- [ ] Enrollment: student requests → lecturer approves/manages (approve/reject/remove). Unapproved sees nothing in course.

- Acceptance: E2E verified student + verified lecturer in same course; unverified cannot access materials API (403).

### 1.2 Course Spaces, Announcements, Q&A

- [ ] Course detail (student): materials tab, announcements feed, Q&A tab, access status.

- [ ] Lecturer console: enrollment list, announcement composer (6 categories per §9.1 + urgent flag), Q&A moderation (mark answered/resolved, lecturer highlight).

- [ ] Q&A search (Postgres FTS), pagination, anti-spam rate limits.

- [ ] Notifications: in-app for new announcement, new material, access approval/change (email deferred to Phase 2 except critical).

- Acceptance: lecturer posts urgent announcement → enrolled students see in priorities + inbox within 60s.

### 1.3 Material Pipeline + Protected Reader + Library

- [ ] Lecturer upload wizard: metadata (type, free/paid, price within bounds, access duration) → file upload (PDF only MVP) → checksum + virus scan (ClamAV) → preview render → lecturer approval checkbox (ownership attestation) → submit.

- [ ] Platform review queue: approve/reject with reason, version history, audit log. Rejection returns to draft with comments.

- [ ] Publishing: version freeze, Officially Published tag, edition display.

- [ ] Reader: paginated canvas, zoom, night mode, no download/print/right-click, watermark (name + ID + time), per-page entitlement check, resume position, completion % (last page + dwell time, not just open).

- [ ] Library: purchased + free + bundles + expiry countdown + access terms line. Archived editions remain per policy.

- [ ] Bundles: lecturer creates, prices within bounds, publishes; purchase grants all items.

- Acceptance: student cannot fetch file bytes directly (signed page URLs only, 403 on raw bucket); progress persists across devices.

### 1.4 Purchases (Naira) — Phase 1 subset

- [ ] Material/bundle detail: price + access duration + edition + lecturer + trust badges adjacent to pay CTA (transparent pricing rule).

- [ ] Paystack checkout (card/bank/USSD), webhook verification, idempotent purchase, receipt page + library grant.

- [ ] Pending → lecturer share calculation (configurable split, default e.g., 70/30 pending final decision) recorded in ESpeesLedger as pending (settlement UI in Phase 2).

- [ ] Purchase history + receipts (email receipt basic).

- Acceptance: test purchase ₦500 → library access granted, ledger entries balanced, duplicate webhook does not double-grant.

### 1.5 Basic Study Progress

- [ ] StudyEvent ingestion (page view + dwell), course progress %, continue-studying resolver.

- [ ] Student profile: courses, progress, library, purchase status.

- [ ] Lecturer dashboard v0: enrollment count, material views/completions, announcement/Q&A counts.

- Acceptance: progress bar moves only on meaningful reading (≥X sec/page), not on open.

Phase 1 exit: pilot department live with 3+ lecturers, 50+ students, 10+ official materials, ≥1 paid bundle purchased, reader abuse test passed, weekly retention tracked.

## 4. Phase 2 — Engagement & Academic Economy

Maps to PRD §20 Phase 2. Duration: 6–8 weeks. Goal: assessments + points + earnings transparency + trust loops.

### 2.1 Tests, Quizzes, Assignments

- Lecturer builder: objective (MCQ, true/false, short auto-graded) + subjective (file/text, manual grading). Due dates, attempts, time limits.

- Student: attempt UI, autosave, submission receipt, grades + lecturer feedback.

- Auto-grade engine + manual grading queue. Completion emits StudyEvent + feeds points eligibility (not automatic points).

- Policies doc: late submission, retakes per course type (resolve open decision §21).

### 2.2 Academic Points (slow economy)

- Rules engine: pointsRules { event, points, dailyCap, weeklyCap, termCap }. Examples: assessment pass (10), Q&A accepted answer (5, lecturer-capped 20/week), study streak 7d (15), material completion (8). Never for open/purchase.

- Lecturer recognition: limited quota per week, reason required, audit-logged, anti-collusion (same student cap).

- Ledger + balance + 4-tier milestone display (early/intermediate/advanced/long-term). Redemption: points offset eligible purchases at high ratio (e.g., 1000 pts = ₦100, min 5000 pts to redeem — finalize after modelling).

- Abuse guards: device fingerprint, velocity checks, manual review flag.

### 2.3 Earnings & Settlement (eSpees)

- Dashboard: material-level sales, lecturer vs platform split, pending/available/settled, next settlement date, CSV export.

- Settlement job: pending → available after holding period (e.g., 7 days + refund window) → settled via bank transfer (Paystack Transfers), with ledger + audit + email.

- Config: settlementRules { holdDays, minPayoutKobo, schedule }. eSpees displayed as internal unit, convertible per governing policy (open decision).

### 2.4 Reviews, Reporting, Disputes

- Reviews: eligible only after meaningful completion; rating + text; lecturer reply; helpful votes; report button.

- Reporting: material problem / violation categories; triage queue; no auto-takedown; SLA timers.

- Dispute flow (§16.1): report → notify → review → resolution → appeal. Admin UI with timeline + audit.

### 2.5 Notifications + Email expansion

- In-app inbox + preferences (urgent always on). Email templates: announcement, new material, payment/receipt, test/exam update, deadline reminder (24h + 1h), access change, revision notice, account notice. Queue with retry + unsubscribe for non-critical.

Phase 2 exit: assessments live, points issuance with caps enforced, first settlement run completed, review→dispute loop tested, email delivery ≥98%.

## 5. Phase 3 — AI & Advanced Insights

Maps to PRD §20 Phase 3. Duration: 6–10 weeks. Goal: course-grounded assistant that never impersonates lecturer + lecturer insights.

### 3.1 Ingestion & Retrieval (RAG)

- Pipeline (ai-worker): on Material.published → extract text (PyMuPDF) → clean → chunk (800 tokens, 120 overlap) → embed → pgvector with metadata {materialId, version, courseId, institutionId, accessDuration}. Re-index on new version (old version retained for entitled users).

- Entitlement filter: retrieval scoped to purchases + free grants + enrollment at query time. No leakage across courses. Unentitled chunks never returned.

- Evaluation set: 100 Q/A pairs from pilot materials; faithfulness + citation precision tracked.

### 3.2 Student Assistant

- UI: course-scoped chat + Ask This Material button in reader (selected text as context).

- Modes: Explain, Summarize, Compare (across authorized resources), Practice questions, Quiz/revision session, Exam prep plan.

- Response contract: answer + citations [Material vX, pY] + source-separator. General knowledge section labeled Additional context (not lecturer material). Refuse when no authorized source + suggest asking lecturer (creates Q&A draft).

- Guardrails: system prompt with hierarchy, max tokens, toxicity filter, no disallowed content, logging of grounded vs general ratio.

### 3.3 Lecturer Insights

- Nightly jobs: engagement deltas, unresolved topic clustering (embeddings + LLM summary), weak/strong completion flags, difficulty hotspots, suggested clarification actions.

- Dashboard cards: At-risk topics, Top questions, Material health, Suggested next material. One-click Create announcement from insight.

- Privacy: aggregated only, no individual student surveillance; opt-out for students on detailed tracking (show aggregate).

### 3.4 Study Journey Analytics

- Timeline: courses, completions, assessments, streaks, recognitions, points over time. Exportable transcript-style PDF (non-material data only).

- Lecturer view: class-level funnels, never individual PII beyond enrollment needs.

Phase 3 exit: grounded answer rate ≥85% on eval, citation precision ≥90%, lecturer insights used weekly by pilot lecturers, AI cost per student tracked.

## 6. Phase 4 — Shared Word Experience & Expansion

Maps to PRD §20 Phase 4. Duration: 4–6 weeks + ongoing. Goal: same daily Word for all + cross-institution scale.

### 4.1 Devotional

- Content pipeline: authorized source ingestion via licensed feed/API (resolve rights per §21) → Devotionals {date, title, verse, body, audioUrl?} → single active per day (UTC+1 Lagos day boundary) → archive browsable.

- Home integration: Word hero at top, but urgent academics (test today, deadline) pinned above via priorities slot — Word never displaced, per §14.

- Separate Academic reflection card (discipline/excellence/integrity/consistency) labeled distinct from devotional.

- Offline cache for today's Word only (exception to no-offline rule, since non-protected).

### 4.2 Expansion hardening

- Institution onboarding wizard (self-serve request → platform approval → seed faculties/departments).

- Bulk import (CSV) for students/courses, verification SLAs dashboard.

- Performance: read replicas, CDN page cache, search scaling (Meilisearch), rate-limit tuning.

- Localization prep (English → future French/Arabic for northern institutions), accessibility audit, data-retention policies.

Phase 4 exit: Word live with license proof, multi-institution pilot (≥3 universities), p95 reader page load <1.5s on 3G, uptime 99.5%.

## 7. Cross-Cutting Requirements

- Security: OWASP ASVS L2, encrypted at rest (KMS), TLS 1.2+, PII minimization, matric/staff ID redaction in logs, annual pentest, bug-report channel. No secrets in client. Signed URLs short-lived. CSRF + CSP strict (reader blocks iframes).

- Privacy & legal (Nigeria): NDPR compliance, consent logs, data-processing agreement with institutions, takedown + appeal SLAs, terms stating external capture not preventable.

- Accessibility: WCAG 2.2 AA, keyboard-navigable reader, screen-reader labels for badges, captions for any video (future).

- Data & costs: data-saver mode (low-res pages default), page-image compression (WebP, 1200px), AI token budgets per student/day.

- Content moderation: profanity + plagiarism scan on upload (basic similarity hash), manual review queue prioritized by paid content.

- Brand: EDUFARM wordmark + trust badge set; watermark must not obscure content (8% opacity footer).

## 8. Testing Strategy

| Level | What | Tools | Gate |
| --- | --- | --- | --- |
| Unit | pricing, points caps, settlement math, state machines | Vitest/Jest | ≥80% on money/points modules |
| Integration | verification flow, purchase webhook idempotency, entitlement filter | Supertest + test DB | CI required |
| E2E | student signup→verify→enroll→buy→read→progress; lecturer upload→review→publish; dispute loop | Playwright | Smoke on every PR, full nightly |
| Security | authz matrix (unverified/unenrolled cannot read), signed-URL expiry, no raw bucket access | Custom scripts + OWASP ZAP | Pre-release |
| AI eval | faithfulness, citation precision, refusal correctness | RAG eval harness | ≥thresholds to ship |
| Performance | reader p95, concurrent purchases, ingestion throughput | k6 | Phase exit criteria |
| UAT | pilot lecturers/students scripted tasks + SUS survey | Manual | ≥75 SUS to exit Phase 1 |

## 9. Analytics & Success Measures

Map PRD §19 to events:

- Adoption: user.verified, course.enrolled, WAU.

- Engagement: material.completed, assessment.submitted, question.asked/answered, streak.day.

- Lecturer: material.published, announcement.posted, answer.posted.

- Trust: % official materials, review.avg, dispute.resolved SLA.

- Affordability: purchase.rate, avgPrice, bundle.attach, points.redeemed.

- AI: ai.session, ai.groundedRatio, practice.completed.

- Health: retention D7/D30, abuse rate, settlement on-time %.

- Dashboards: PostHog + Metabase for institution reports.

## 10. Team, Timeline & Milestones

Lean team (6–8): 1 Product/PM (you) + 1 Designer (design system + flows) + 2 Frontend + 2 Backend + 1 AI/Data (part-time until Phase 3) + 1 QA/Ops (part-time). Institution liaison for pilot.

| Phase | Duration | Milestone demo |
| --- | --- | --- |
| Phase 0 | 3–4 wks | Storybook + staging + ADRs + seeded DB |
| Phase 1 | 8–12 wks | Pilot dept live, paid bundle bought, reader protected |
| Phase 2 | 6–8 wks | Assessments + points + first payout |
| Phase 3 | 6–10 wks | Grounded AI + insights weekly use |
| Phase 4 | 4–6 wks | Daily Word + 3 institutions |

Total to full vision: ~7–10 months with lean team. MVP (Phase 1) alone: ~3–4 months.

## 11. Risks & Mitigations

- Content leakage (screenshots): mitigate with watermark + education + legal; never promise prevention. Track abuse rate.

- Lecturer adoption: co-design upload wizard with 2–3 lecturers; concierge ingestion for pilot (convert their PDFs).

- Payment failures (bank/USSD): Paystack + fallback, clear pending states, auto-reconcile job.

- AI hallucination as lecturer view: strict citation UI + refusal + eval gates; lecturer can flag AI answer → Q&A.

- Verification bottleneck: SLA dashboard + bulk approve + institution admin training.

- Cost blowout (AI/storage): per-student budgets, page-image lifecycle, eval before scaling.

- Devotional licensing: start with placeholder reflection + legal track in parallel; no launch without authorization proof.

## 12. Definition of Done & Exit Criteria

Every feature must meet: typed + linted + tested + documented (Storybook/OpenAPI) + analytics event + audit log (if money/verification/content state) + accessibility check + mobile 360px check + PR review. Phase exits require pilot metrics in §3–6.

## 13. Immediate Next Actions (2-week starter)

- [ ] Approve stack + monorepo layout (ADR 001). Create apps/, packages/, infra/ scaffolds.

- [ ] Designer: tokens + 10 primitives + VerifiedBadge + MaterialCard in Storybook.

- [ ] Backend: auth + RBAC + University→Course CRUD + seed script.

- [ ] Backend: verification request/approve endpoints + admin queue UI skeleton.

- [ ] Spike: PDF → page images → signed URL viewer with watermark (prove protected model).

- [ ] Spike: Paystack test checkout → webhook → idempotent grant.

- [ ] Legal: devotional source outreach + NDPR checklist + terms draft.

- [ ] Pilot: sign 1 department, list 3 lecturers + 50 students for UAT.

Next doc to create: Docs/ADRs/001-stack.md → then Figma links + packages/tokens/tokens.json.